Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 October 2026 |
| --- | --- |
| Team ID | Individual |
| Project Name | EV Market Intelligence Dashboard (Tableau) |
| Maximum Marks | 8 Marks |

Tableau Public Dashboard: https://public.tableau.com/views/nishika/Dashboard2

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Category Sales Analysis | USN-1 | As a Market Strategy Director, I can view annual sales units and revenue by vehicle category so that I can identify the top contributing categories. | 5 | High | Individual |
| Sprint-1 | Manufacturer Analysis | USN-2 | As a Market Strategy Director, I can see the leading manufacturers by annual sales so that I can benchmark against competitors. | 5 | High | Individual |
| Sprint-2 | Portfolio Positioning | USN-3 | As a Market Strategy Director, I can compare driving range against sales volume so that I can optimise the product portfolio. | 3 | Medium | Individual |
| Sprint-2 | Customer Satisfaction | USN-4 | As a Market Strategy Director, I can view customer satisfaction across segments so that I can find weak product areas. | 3 | High | Individual |
| Sprint-1 | Manufacturer Analysis | USN-5 | As a BI Manager, I can compare manufacturer market share and annual sales so that I can advise clients on competitive advantages. | 5 | High | Individual |
| Sprint-2 | Geography | USN-6 | As a BI Manager, I can view manufacturing countries on a map so that I can understand production trends. | 5 | Medium | Individual |
| Sprint-1 | Battery Technology | USN-7 | As a BI Manager, I can see battery technology share (NMC, LFP, NCA, Sodium-Ion, Solid-State) so that I can tell which technology dominates. | 5 | High | Individual |
| Sprint-2 | Interaction & Filters | USN-8 | As a BI Manager, I can filter by category, manufacturer, country and battery type so that I can focus on a client's market. | 5 | High | Individual |
| Sprint-2 | Battery Technology | USN-9 | As a Research Analyst, I can compare average range and customer rating by battery type so that I can study degradation and adoption trends. | 3 | High | Individual |
| Sprint-2 | Range Analysis | USN-10 | As a Research Analyst, I can view average range by vehicle category so that I can track range improvements. | 1 | Medium | Individual |
| Sprint-3 | Customer Satisfaction | USN-11 | As a Research Analyst, I can see the CSAT and environmental impact matrix so that I can support evidence-based policy. | 5 | Medium | Individual |
| Sprint-3 | Access & Sharing | USN-12 | As a user, I can open the published Tableau Public link on any browser so that I can view and share the dashboards. Link: https://public.tableau.com/views/nishika/Dashboard2 | 5 | Medium | Individual |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 26 Oct 2026 | 31 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 02 Nov 2026 | 07 Nov 2026 |  |  |
| Sprint-3 | 10 | 6 Days | 09 Nov 2026 | 14 Nov 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts