Scalability & Future Plan

| Date | 26 October 2026 |
| --- | --- |
| Team ID | Individual |
| Project Name | Electric Vehicle Market Analysis Dashboard |
| Maximum Marks | 1 Mark |

Scalability & Future Plan:

This document outlines how the current project solution can be scaled to handle larger user bases, increased data loads, or extended features in the future. It also captures the team's roadmap for enhancing and evolving the project beyond its current state.

Current System Limitations:

| S.No | Limitation | Impact | Priority to Address (High / Medium / Low) |
| --- | --- | --- | --- |
| 1 | Data is a static snapshot with no automatic refresh | Insights can become outdated as the market changes | High |
| 2 | Published on Tableau Public, so data and visuals are publicly visible | Not suitable for confidential or sensitive data | Medium |
| 3 | Dense charts (scatter plots, labels) can overlap on small screens | Reduced readability on mobile and small displays | Low |

Scalability Plan:

| S.No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User Load | Single author with public viewing on Tableau Public | Move to Tableau Cloud / Server to support many concurrent users |
| 2 | Data Storage | Local file based dataset | Store data in a cloud database or warehouse with scheduled extract refresh |
| 3 | Performance | Many individual marks in scatter plots | Aggregate data, use extracts and filters, and use performance recording |
| 4 | Security | Public access with no authentication | Private projects, user permissions and row-level security |

Future Roadmap:

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |
| Phase 2 | Add time-based sales data, trend analysis and forecasting | 1 to 2 months | Shows growth and seasonality |
| Phase 3 | Add pricing, charging infrastructure and live data connection | 3 to 4 months | Richer analysis with up-to-date data |
| Phase 4 | Deploy on Tableau Cloud / Server with mobile layouts and access control | 6 months | Wider, secure access for more users |